## Slide 1: CampusEYE: AI-Based Classroom Photo Attendance
Week 1 Implementation Progress
Group 7 - MSRB Project

## Slide 2: Week 4 Overview
Key Accomplishments:
Established modular project structure
Implemented database schema for student registration and attendance
Created real-time face registration module using DeepFace
Developed comprehensive test suite for verification
Set up configuration management system

## Slide 3: Project Structure Setup
Modular Architecture:
attendance_system/ ├── config.py # Configuration settings ├── requirements.txt # Python dependencies ├── database/ │ ├── db_manager.py # Database operations │ └── attendance.db # SQLite database ├── utils/ │ └── registration.py # Face registration ├── tests/ │ └── test_registration.py # Test suite └── data/ ├── enrolled_students/ ├── unknown_faces/ └── attendance_logs/

## Slide 4: Database Schema Implementation
SQLite Database Design:
students table: student_id (UNIQUE), name, face_embedding (BLOB)
attendance table: student_id, date, status, timestamp
Foreign key relationships for referential integrity
Unique constraints to prevent duplicate registrations
API functions: init_database(), add_student(), get_all_students(), etc.

## Slide 5: Real-time Face Registration
Registration Workflow:
Open webcam with live video preview
Detect faces using OpenCV Haar Cascade classifier
Extract 128-dimensional face embeddings using DeepFace/FaceNet
Capture 10 samples per student for robustness
Compute average embedding across all samples
Store student record (ID, name, mean embedding) in database

## Slide 6: Technology Stack
Core Technologies:
Face Detection: OpenCV (Haar Cascade classifiers)
Face Recognition: DeepFace (FaceNet model)
Database: SQLite3 with pickle serialization
Numerical Operations: NumPy
Deep Learning Backend: TensorFlow
Future Dashboard: Streamlit

## Slide 7: Comprehensive Test Suite
Validation Results:
Database initialization and schema creation tests
Interactive webcam-based student registration for 5 test students
Verification of embedding dimensions (128 dimensions)
Data integrity checks across all components
Test students: S001-S005 with 5 samples each

## Slide 8: Week 2 Planned Work
Upcoming Tasks:
Real-time face recognition using stored embeddings
Classroom photo capture and batch processing
Attendance marking logic with threshold-based matching
Reporting and dashboard visualization with Streamlit
Handling of unknown faces and attendance conflicts

## Slide 9: Thank You!